BioAFIS

Biometric Fingerprint Matching Service

Product Requirements Document

| Version | 1.0.0 |
| --- | --- |
| Status | Draft |
| Date | May 2026 |
| Author | AIRB — Advanced IT & Research Burundi |
| Classification | Internal / Confidential |

# 1. Executive Summary

BioAFIS is an open-source, self-hosted biometric fingerprint matching microservice designed for healthcare information systems. Built on Java Spring Boot and deployed via Docker, it provides a centralized, multi-tenant REST API for fingerprint enrollment, 1:1 verification, 1:N patient identification, and deduplication of patient records across health facilities.

Primary Use Case: Patient identification and deduplication across healthcare networks

Target Scale: Up to 100,000 patients, 500 facilities

Core Engine: SourceAFIS (Apache 2.0 open-source fingerprint matching algorithm)

Deployment: Docker / Docker Compose — self-hosted on-premise

Stack: Kotlin / Java 17 + Spring Boot 3.x + MySQL 8

Initial Integrations: SIDAInfo HIV EMR, IBIPIMO LIS (AIRB / Burundi Ministry of Health)

The service is designed to be reusable by any health information system (HIS) through a secure REST API with per-tenant API key authentication. It preserves existing patient UIDs from previous biometric systems (e.g., M2Sys) and supports multiple fingers per patient to improve matching accuracy.

# 2. Background & Context

## 2.1 Problem Statement

Healthcare systems in Burundi and similar contexts face a critical patient identity challenge: the same patient may be registered multiple times across different health facilities, leading to fragmented medical records, duplicate prescriptions, and inaccurate health statistics.

Previous biometric solutions (e.g., M2Sys CloudABIS) were hosted outside the country, creating dependency on foreign cloud infrastructure and raising concerns about national data sovereignty. A nationally hosted, open-source solution is required.

## 2.2 Existing Context

| Item | Detail |
| --- | --- |
| Existing devices | SecuGen fingerprint readers deployed across health facilities |
| Existing UIDs | Patient UIDs assigned by previous M2Sys system — must be preserved |
| Patient base | ~80,000–100,000 enrolled patients |
| Health systems | SIDAInfo (HIV EMR), IBIPIMO (LIS), OpenClinic, and others |
| Infrastructure | Ubuntu VPS hosted in Burundi, managed by AIRB |
| Data policy | National policy requires biometric data hosted within Burundian territory |

## 2.3 Use Cases Targeted

- Patient identification at facility reception (1:N — identify patient without ID card)

- Patient deduplication — detect duplicate registrations across facilities

- NOT used for staff authentication / login (out of scope for this service)

# 3. Product Vision & Goals

## 3.1 Vision

A lightweight, sovereign, and maintainable biometric matching service that any health system in Burundi (and beyond) can integrate in hours — without vendor lock-in, without foreign cloud dependency, and without deep biometric expertise required from integrators.

## 3.2 Design Principles

- Simplicity first: easy to deploy, easy to operate, easy to integrate

- Self-hosted & sovereign: runs entirely on local infrastructure

- Open source core: SourceAFIS (Apache 2.0) — no proprietary matching engine

- Multi-tenant: multiple HIS applications share one service with isolation

- Maintainable: clean Spring Boot architecture, well-documented API

- Evolvable: modular design to add new biometric modalities or engines later

## 3.3 Goals — Version 1.0

| # | Goal | Success Metric |
| --- | --- | --- |
| G1 | Enroll patient fingerprints (1 or 2 fingers) | Enrollment API returns success in < 500ms |
| G2 | 1:N patient identification by fingerprint | Match result in < 2 seconds for 100K records |
| G3 | 1:1 verification given a UID | Verification result in < 300ms |
| G4 | Batch deduplication job | Process 100K records overnight batch < 4 hours |
| G5 | Multi-tenant API key isolation | Tenant A cannot access Tenant B data |
| G6 | Docker-based deployment | Full service up with docker compose up in < 10 min |
| G7 | Preserve existing UIDs | 100% of migrated UIDs retained without change |

# 4. Stakeholders

| Role | Name / Entity | Interest |
| --- | --- | --- |
| Product Owner | AIRB / Jean Lionel Nininahazwe | Business & strategic decisions |
| Technical Lead | Emeric Mugiraneza | Architecture & sprint planning |
| Senior Developer | Edgar Muhamyangabo | Implementation & code review |
| Primary Consumer | SIDAInfo (HIV EMR) | Patient identification at HIV clinics |
| Secondary Consumer | IBIPIMO (LIS) | Lab patient deduplication |
| Institutional Partner | DGISA / Ministry of Health Burundi | National data governance |
| End Users | Receptionists, nurses, data entry agents at 500+ facilities | Patient lookup at check-in |

# 5. Functional Requirements

## 5.1 Enrollment (FR-ENR)

| ID | Requirement |
| --- | --- |
| FR-ENR-01 | The system SHALL accept enrollment of 1 to 10 fingerprint images per patient |
| FR-ENR-02 | Each finger SHALL be identified by a position code (right thumb, left index, etc.) per ISO/IEC 19794-2 |
| FR-ENR-03 | The system SHALL extract a SourceAFIS template from each fingerprint image at enrollment time |
| FR-ENR-04 | The system SHALL accept a caller-provided UID (preserving existing UIDs from M2Sys or other systems) |
| FR-ENR-05 | If no UID is provided, the system SHALL generate a UUID and return it |
| FR-ENR-06 | The system SHALL record quality score of each captured finger and reject fingers below configurable threshold (default: 40/100) |
| FR-ENR-07 | The system SHALL support re-enrollment: updating templates for an existing UID |
| FR-ENR-08 | Input format: Base64-encoded raw fingerprint image (BMP/PNG/WSQ) OR ISO/IEC 19794-2 pre-extracted template |
| FR-ENR-09 | The system SHALL store templates encrypted at rest (AES-256) |
| FR-ENR-10 | Original fingerprint images SHALL NOT be stored — only extracted templates |

## 5.2 1:1 Verification (FR-VER)

| ID | Requirement |
| --- | --- |
| FR-VER-01 | Given a UID and a fingerprint probe, the system SHALL return a match score (0.0–100.0) and a boolean match decision |
| FR-VER-02 | The system SHALL compare the probe against all enrolled fingers for that UID and return the highest score |
| FR-VER-03 | The match threshold SHALL be configurable per tenant (default: 40.0) |
| FR-VER-04 | Response SHALL include: uid, matched (bool), score (double), finger_position matched, response_time_ms |
| FR-VER-05 | Verification SHALL complete in < 300ms (P95) under normal load |

## 5.3 1:N Identification (FR-IDN)

| ID | Requirement |
| --- | --- |
| FR-IDN-01 | Given a fingerprint probe, the system SHALL search the full enrolled database and return the best matching UID |
| FR-IDN-02 | The system SHALL return a ranked list of top-N candidates (default top-3) with scores |
| FR-IDN-03 | If no candidate exceeds the threshold, the system SHALL return an empty result (not an error) |
| FR-IDN-04 | Identification SHALL complete in < 2 seconds (P95) for a database of 100,000 patients (2 fingers each) |
| FR-IDN-05 | The system SHALL support optional scoping: limit search to a subset of UIDs (e.g., by facility or cohort) |
| FR-IDN-06 | Response SHALL include: uid, score, matched_finger_position, candidate_rank, response_time_ms |

## 5.4 Deduplication (FR-DED)

| ID | Requirement |
| --- | --- |
| FR-DED-01 | The system SHALL provide a batch deduplication API that compares all enrolled patients against each other |
| FR-DED-02 | The result SHALL be a list of suspected duplicate pairs: { uid_a, uid_b, score, finger_a, finger_b } |
| FR-DED-03 | Deduplication SHALL run as a background asynchronous job — caller polls a job ID for results |
| FR-DED-04 | Deduplication MAY be scoped to a tenant or a specific facility cohort |
| FR-DED-05 | Job status endpoint SHALL return: job_id, status (PENDING/RUNNING/DONE/FAILED), progress %, started_at, completed_at |
| FR-DED-06 | Results SHALL be paginated and downloadable as JSON |

## 5.5 Multi-Tenancy (FR-TNT)

| ID | Requirement |
| --- | --- |
| FR-TNT-01 | Each client application (SIDAInfo, IBIPIMO, etc.) SHALL be assigned a unique API key |
| FR-TNT-02 | All patient records SHALL be tagged with a tenant_id; tenants cannot access each other's records |
| FR-TNT-03 | An ADMIN tenant role SHALL be able to manage tenants and view cross-tenant statistics |
| FR-TNT-04 | Tenant configuration (threshold, active fingers, search scope) SHALL be independently configurable |
| FR-TNT-05 | Cross-tenant deduplication SHALL be supported as an explicit admin-only operation |

## 5.6 Administration (FR-ADM)

| ID | Requirement |
| --- | --- |
| FR-ADM-01 | Admin REST endpoints (behind admin API key) for: create/revoke tenant, view statistics, trigger deduplication |
| FR-ADM-02 | The system SHALL expose a health check endpoint: GET /actuator/health |
| FR-ADM-03 | The system SHALL expose metrics endpoint compatible with Prometheus scraping |
| FR-ADM-04 | Admin SHALL be able to delete a patient record and all associated templates (right to erasure / GDPR) |
| FR-ADM-05 | All API calls SHALL be logged with: timestamp, tenant_id, operation, uid (if applicable), response_time_ms, status_code |

# 6. Non-Functional Requirements

## 6.1 Performance

| Metric | Target | Condition |
| --- | --- | --- |
| 1:1 Verification latency | < 300ms P95 | 100K enrolled patients, normal load |
| 1:N Identification latency | < 2s P95 | 100K patients × 2 fingers = 200K templates in RAM |
| Enrollment throughput | > 10 enrollments/second | Burst registration scenario |
| Deduplication batch | < 4 hours | 100K patients, scheduled overnight |
| Concurrent requests | 50 simultaneous requests | 500 facilities, few requests at same time |
| Cache warm-up time | < 60 seconds | Service restart loads 200K templates into RAM |

RAM Estimation: 200,000 templates × ~1 KB/template = ~200 MB. A 4 GB RAM VPS is more than sufficient.

Concurrency note: 500 facilities generating a few simultaneous requests means peak load of ~20-50 concurrent requests — well within Spring Boot defaults.

## 6.2 Security

- All API endpoints require Bearer token authentication (API key per tenant)

- Templates stored AES-256 encrypted in database

- Original fingerprint images never persisted

- All traffic over HTTPS (TLS 1.2+) — enforced at Nginx reverse proxy level

- API keys hashed (BCrypt) in database — never stored in plaintext

- Audit log table for all sensitive operations

- Docker network isolation: database not exposed outside Docker internal network

## 6.3 Maintainability

- Spring Boot 3.x with standard layered architecture: Controller → Service → Repository

- Kotlin code with KDoc documentation on all public classes and methods

- OpenAPI 3.0 spec auto-generated via SpringDoc (accessible at /swagger-ui)

- Unit tests for all service-layer methods (JUnit 5 + Mockito)

- Integration tests for all API endpoints (Spring Boot Test + Testcontainers)

- Target: > 80% code coverage

## 6.4 Operability

- Single docker compose up command brings full stack online

- Environment-variable-based configuration (no code changes needed for deployment)

- Structured JSON logs (Logback) compatible with Loki / ELK ingestion

- Prometheus metrics: template count, match latency histograms, error rates

- Automatic DB migration via Flyway on startup

- Graceful shutdown: completes in-flight requests before stopping

## 6.5 Availability

- Target uptime: 99.5% (scheduled maintenance windows acceptable)

- Single-node deployment sufficient for initial scale

- Horizontal scaling path documented for future use (stateless service + shared DB)

# 7. Technical Architecture

## 7.1 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Language | Kotlin (JVM 17) | AIRB team competency; compatible with all Java libraries |
| Framework | Spring Boot 3.x | Production-grade, maintainable, widely documented |
| Biometric Engine | SourceAFIS 3.18+ (Java) | Apache 2.0, open source, 16K fp/s/core |
| Database | MySQL 8.0 | Consistent with AIRB stack (SIDAInfo, IBIPIMO) |
| Migration | Flyway | Automated, versioned schema management |
| API Docs | SpringDoc / OpenAPI 3.0 | Auto-generated, always in sync |
| Containerization | Docker + Docker Compose | Simple deployment, no Kubernetes needed |
| Reverse Proxy | Nginx (separate container) | TLS termination, rate limiting |
| Monitoring | Micrometer + Prometheus | Standard Spring Boot metrics |
| Logging | Logback JSON | Structured logs for operational observability |

## 7.2 System Architecture Diagram

┌─────────────────────────────────────────────────────┐

│ Docker Host (Ubuntu VPS) │

│ │

SIDAInfo ─────────┤─► [Nginx :443] ──► [BioAFIS App :8080] │

IBIPIMO ─────────┤ │ │

Other HIS ────────┤ [MySQL :3306] │

│ │ │

│ [Prometheus :9090] │

└─────────────────────────────────────────────────────┘

BioAFIS App internals:

HTTP Layer → Security Filter (API Key) → Controller

→ Service Layer (SourceAFIS matching, RAM cache)

→ Repository Layer (Flyway-managed MySQL)

## 7.3 Module Structure (Spring Boot)

- bioafis-api — REST controllers, DTOs, OpenAPI annotations

- bioafis-service — Business logic: enrollment, matching, deduplication job

- bioafis-matching — SourceAFIS wrapper: template extraction, cache management

- bioafis-persistence — JPA entities, repositories, Flyway migrations

- bioafis-security — API key filter, tenant resolution, audit logging

- bioafis-config — Application configuration, environment variable mapping

## 7.4 Database Schema (Key Tables)

| Table | Key Columns | Purpose |
| --- | --- | --- |
| tenants | id, name, api_key_hash, config_json, created_at | Multi-tenant registry |
| patients | id, uid (unique), tenant_id, created_at, updated_at | Patient identity records |
| fingerprints | id, patient_id, finger_position, template_blob (encrypted), quality_score, enrolled_at | Per-finger templates |
| audit_logs | id, tenant_id, operation, uid, ip_address, response_ms, status, created_at | Immutable audit trail |
| dedup_jobs | id, tenant_id, status, progress, result_json, started_at, completed_at | Async deduplication jobs |

## 7.5 In-Memory Template Cache

On startup, BioAFIS loads all fingerprint templates from the database into a thread-safe in-memory cache (ConcurrentHashMap). This eliminates database I/O during matching and achieves SourceAFIS target speeds.

| Aspect | Design Decision |
| --- | --- |
| Structure | Map<tenantId, Map<uid, List<FingerprintTemplate>>> |
| Load time | < 60s for 200K templates on startup |
| Memory | ~200MB for 200K templates (well within 4GB VPS) |
| Invalidation | Cache updated on every enroll/re-enroll/delete (no TTL needed) |
| Thread safety | ReentrantReadWriteLock — reads concurrent, writes exclusive |
| Refresh | Admin endpoint to force full cache reload without restart |

# 8. API Specification

## 8.1 Authentication

All requests must include:

Authorization: Bearer {API_KEY}

Content-Type: application/json

## 8.2 Endpoints Summary

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/patients/enroll | Enroll patient fingerprint(s) | Tenant |
| PUT | /api/v1/patients/{uid}/enroll | Re-enroll / update fingerprints | Tenant |
| POST | /api/v1/patients/verify | 1:1 verification by UID + fingerprint | Tenant |
| POST | /api/v1/patients/identify | 1:N identification by fingerprint | Tenant |
| DELETE | /api/v1/patients/{uid} | Delete patient and all templates | Tenant |
| GET | /api/v1/patients/{uid} | Get patient enrollment status | Tenant |
| POST | /api/v1/dedup/jobs | Start deduplication job | Tenant |
| GET | /api/v1/dedup/jobs/{jobId} | Get deduplication job status | Tenant |
| GET | /api/v1/dedup/jobs/{jobId}/results | Paginated dedup results | Tenant |
| GET | /admin/tenants | List all tenants | Admin |
| POST | /admin/tenants | Create new tenant | Admin |
| DELETE | /admin/tenants/{id} | Revoke tenant | Admin |
| POST | /admin/cache/reload | Force template cache reload | Admin |
| GET | /actuator/health | Health check | Public |
| GET | /actuator/prometheus | Prometheus metrics | Internal |
| GET | /swagger-ui | OpenAPI documentation | Public (dev) |

## 8.3 Enrollment Request / Response

POST /api/v1/patients/enroll

{

"uid": "BDI-SIDAINFO-00123", // optional — if absent, system generates UUID

"fingers": [

{

"position": "RIGHT_INDEX",

"image_base64": "...", // raw BMP/PNG as Base64

"image_format": "BMP" // BMP ¦ PNG ¦ WSQ

},

{

"position": "LEFT_INDEX",

"image_base64": "..."

}

]

}

Response 201 Created:

{

"uid": "BDI-SIDAINFO-00123",

"enrolled_fingers": ["RIGHT_INDEX", "LEFT_INDEX"],

"quality_scores": { "RIGHT_INDEX": 78, "LEFT_INDEX": 65 },

"enrolled_at": "2026-05-17T09:30:00Z"

}

## 8.4 Identification Request / Response

POST /api/v1/patients/identify

{

"image_base64": "...",

"image_format": "BMP",

"max_results": 3, // optional, default 3

"threshold": 40.0 // optional, uses tenant default if absent

}

Response 200 OK:

{

"matched": true,

"candidates": [

{ "uid": "BDI-SIDAINFO-00123", "score": 87.4, "finger_position": "RIGHT_INDEX", "rank": 1 },

{ "uid": "BDI-SIDAINFO-00891", "score": 31.2, "finger_position": "LEFT_INDEX", "rank": 2 }

],

"response_time_ms": 312

}

# 9. Docker Deployment

## 9.1 Services in docker-compose.yml

| Service | Image | Port | Purpose |
| --- | --- | --- | --- |
| bioafis-app | bioafis:latest (custom build) | 8080 (internal) | Spring Boot application |
| bioafis-db | mysql:8.0 | 3306 (internal only) | MySQL database |
| bioafis-nginx | nginx:alpine | 443 (external) | TLS termination, reverse proxy |
| bioafis-prometheus | prom/prometheus | 9090 (internal) | Metrics collection |

## 9.2 Environment Variables

| Variable | Description | Default |
| --- | --- | --- |
| DB_HOST | MySQL hostname | bioafis-db |
| DB_PORT | MySQL port | 3306 |
| DB_NAME | Database name | bioafis |
| DB_USER | Database user | bioafis |
| DB_PASSWORD | Database password | (required) |
| ADMIN_API_KEY | Master admin API key | (required) |
| TEMPLATE_ENCRYPTION_KEY | AES-256 key for template encryption | (required, 32 bytes) |
| MATCHING_THRESHOLD_DEFAULT | Default match threshold | 40.0 |
| CACHE_RELOAD_ON_STARTUP | Load all templates at startup | true |
| MAX_FINGERS_PER_PATIENT | Maximum fingers allowed per patient | 10 |
| MIN_QUALITY_SCORE | Reject enrollment below this quality | 40 |
| LOG_LEVEL | Application log level | INFO |
| CORS_ALLOWED_ORIGINS | Comma-separated allowed origins | * |

## 9.3 Quick Start

# 1. Clone the repository

git clone https://github.com/airb-burundi/bioafis.git && cd bioafis

# 2. Copy and configure environment

cp .env.example .env

nano .env # Set DB_PASSWORD, ADMIN_API_KEY, TEMPLATE_ENCRYPTION_KEY

# 3. Build and start

docker compose up --build -d

# 4. Verify

curl https://your-server/actuator/health

# Expected: {"status": "UP"}

# 5. Access API docs

open https://your-server/swagger-ui

## 9.4 Data Persistence

- MySQL data: Docker volume bioafis_db_data — persists across restarts

- Logs: Docker volume bioafis_logs — accessible on host at /var/log/bioafis

- Nginx certs: Mounted from host /etc/ssl/bioafis/

- Flyway runs automatically on app startup — schema is always up to date

# 10. Fresh Enrollment Rollout Strategy

Previous biometric data stored in M2Sys (CloudABIS) is no longer accessible. The contract was held by USAID and data was not transferred at contract end. All ~80,000–100,000 patients must therefore be re-enrolled from scratch using their existing UIDs from SIDAInfo and IBIPIMO. This section defines the operational strategy for achieving full enrollment coverage progressively, without disrupting ongoing patient care.

⚠️ Important: No Data Migration from M2Sys

Biometric templates previously stored in M2Sys CloudABIS are inaccessible. Access was refused by USAID at contract end. Appendix A of this section previously described migration scenarios (A/B/C) — these are now void. All enrollment starts from zero. Existing patient UIDs in SIDAInfo and IBIPIMO are fully preserved and reused as-is during fresh enrollment.

## 10.1 Guiding Principles

- Preserve existing UIDs: every patient re-enrolled in BioAFIS uses their existing UID from SIDAInfo/IBIPIMO — no new ID is generated for known patients

- Zero disruption to care: enrollment is opportunistic and happens at normal patient visits — no patient is ever refused care because they are not yet enrolled in BioAFIS

- Quality over speed: minimum quality score of 50/100 enforced at enrollment (raised from default 40 since we have no legacy templates to fall back on)

- Two fingers minimum recommended: enroll RIGHT_INDEX + LEFT_INDEX per patient to reduce false non-match rate and provide redundancy

- Early deduplication: run weekly deduplication jobs from the first 5,000 enrollments — catching duplicates early avoids costly remediation later

## 10.2 Enrollment Phases

### Phase 1 — Pilot (Month 1): 2–3 Facilities

- Deploy BioAFIS and integrate with SIDAInfo at 2–3 pilot facilities in Bujumbura

- Train receptionists on enrollment workflow: present UID → capture 2 fingers → confirm quality score ≥ 50

- Target: enroll all active patients at pilot sites (est. 3,000–5,000 patients) within 30 days

- Validate end-to-end: enrollment → BioAFIS → identification at reception → SIDAInfo record pull

- Run first deduplication job at end of pilot — review and resolve any flagged duplicates before wider rollout

### Phase 2 — Rolling Enrollment at Visit (Months 2–6)

The primary enrollment mechanism: each time a known patient (existing UID in SIDAInfo) attends a facility, the receptionist checks their BioAFIS enrollment status. If not yet enrolled, fingerprints are captured before or after the consultation.

- SIDAInfo UI shows a visual indicator for patients not yet enrolled in BioAFIS (enrollment_status: PENDING)

- Enrollment_source field set to AT_VISIT — allows monitoring of enrollment channel vs. campaign

- Target: 70–80% of active patients enrolled within 6 months (active patients = those with a visit in the past 12 months)

- Weekly deduplication jobs continue throughout this phase; results reviewed by a designated data quality officer at each facility

### Phase 3 — Targeted Campaigns (Months 4–9)

For patients who have not visited a facility during Phase 2 (lost to follow-up, stable patients with infrequent visits, inactive records), dedicated enrollment campaigns are organized at facility level.

- BioAFIS admin API provides list of non-enrolled UIDs per tenant/facility to prepare campaign call lists

- Enrollment_source field set to CAMPAIGN for tracking

- Target: reach 95% enrollment coverage of all patients with at least one visit in the past 24 months

## 10.3 Enrollment Workflow (Per Patient Visit)

Step 1 — Receptionist opens patient record in SIDAInfo using name or existing ID card

Step 2 — SIDAInfo checks enrollment_status from BioAFIS (GET /api/v1/patients/{uid})

Step 3 — If PENDING: SIDAInfo shows enrollment prompt → receptionist places patient’s right index finger on SecuGen device

Step 4 — SgiBioSrv captures image → SIDAInfo sends to BioAFIS POST /api/v1/patients/enroll with existing UID + enrollment_source: AT_VISIT

Step 5 — If quality < 50: UI prompts retry (max 3 attempts). If still failing: skip and mark enrollment_status: QUALITY_FAILED for follow-up

Step 6 — Repeat for second finger (LEFT_INDEX). Patient proceeds to consultation normally

## 10.4 Enrollment Tracking Metrics

BioAFIS SHALL expose the following admin endpoint to monitor enrollment progress across facilities and tenants:

| Metric | Target | Notes |
| --- | --- | --- |
| Total enrolled patients | 80% at 6 months | Of total patients in SIDAInfo with visits in past 12 months |
| Avg. quality score at enrollment | >= 65/100 | Monitored per facility; low scores trigger SecuGen device check |
| 2-finger enrollment rate | >= 90% | % of enrolled patients with both RIGHT_INDEX and LEFT_INDEX captured |
| QUALITY_FAILED rate | < 5% | High rate indicates device issue or staff training gap |
| Duplicate pairs detected (dedup job) | Tracked weekly | Each pair reviewed by data quality officer before merging UIDs |

## 10.5 API Changes to Support Enrollment Tracking

The following fields are added to the enrollment request body (FR-ENR addendum) to support operational tracking during the fresh enrollment campaign:

"enrollment_source": "AT_VISIT", // AT_VISIT ¦ CAMPAIGN ¦ TRANSFER "facility_code": "FAC-BJM-001", "enrolled_by": "agent_user_id"

A new admin endpoint is also added:

GET /admin/enrollment/stats?tenant_id=sidainfo // Returns: total_enrolled, pending_count, quality_failed_count, // two_finger_rate, avg_quality_score, breakdown_by_facility GET /admin/enrollment/pending?tenant_id=sidainfo&facility=FAC-BJM-001 // Returns paginated list of UIDs not yet enrolled (for campaign call lists)

# 11. Security & Compliance

## 11.1 Data Protection

| Control | Implementation |
| --- | --- |
| Template encryption at rest | AES-256-GCM with per-deployment key stored in env var |
| Transport encryption | TLS 1.2+ enforced at Nginx; HTTP redirects to HTTPS |
| No raw image storage | Only SourceAFIS templates stored; original images discarded after extraction |
| API key security | Keys stored as BCrypt hash; plain key only shown once at creation |
| Audit trail | Immutable audit_logs table; all operations logged with IP and timestamp |
| Right to erasure | DELETE /api/v1/patients/{uid} removes patient + all templates + audit reference |
| Network isolation | MySQL not exposed outside Docker internal network |

## 11.2 National Data Sovereignty

- Service deployed exclusively on infrastructure located within Burundi

- No external API calls to biometric cloud services

- All biometric data remains on AIRB/Ministry VPS infrastructure

- Backup strategy: encrypted MySQL dumps to local storage only

## 11.3 Accuracy & False Match Considerations

SourceAFIS Accuracy Note:

SourceAFIS has ~10% FNMR (false non-match rate) for the lowest 5% quality fingerprints.

Mitigation strategies implemented in BioAFIS:

1. Minimum quality score enforcement at enrollment (default: 40/100)

2. Multi-finger enrollment recommended (2 fingers per patient improves accuracy significantly)

3. Configurable threshold per tenant (lower = more permissive, higher = more strict)

4. Top-3 candidates returned for identification — receptionist confirms visually if score is borderline

# 12. Development Roadmap

## Phase 1 — Foundation (Weeks 1–3)

- Spring Boot project setup with Kotlin, Docker Compose, Flyway, MySQL

- Database schema and entities (tenants, patients, fingerprints, audit_logs)

- API key authentication filter and tenant resolution

- Enrollment endpoint (FR-ENR-01 to FR-ENR-09)

- SourceAFIS integration: template extraction + cache management

- Unit tests for matching service

## Phase 2 — Core Matching (Weeks 4–6)

- 1:1 Verification endpoint (FR-VER)

- 1:N Identification endpoint (FR-IDN)

- In-memory cache warm-up on startup with ReadWriteLock

- OpenAPI / Swagger documentation

- Integration tests with Testcontainers

- Performance test: verify < 2s identification on 200K templates

## Phase 3 — Deduplication & Admin (Weeks 7–9)

- Async deduplication job (Spring @Async + JobRepository)

- Dedup results pagination and download

- Admin endpoints (tenant CRUD, cache reload, cross-tenant dedup)

- Prometheus metrics + Micrometer integration

- Audit logging middleware

## Phase 4 — Production Readiness (Weeks 10–12)

- Nginx container with TLS configuration

- M2Sys migration utility Docker image

- Load testing with k6 (50 concurrent users, 100K records)

- Security review: encryption, API key rotation, log sanitization

- Deployment runbook and operations guide

- Integration with SIDAInfo (pilot with 1 facility)

## Phase 5 — Rollout (Month 4+)

- Progressive rollout to all SIDAInfo facilities

- IBIPIMO integration

- Monitoring dashboard (Grafana optional)

- Multi-facility deduplication campaign

# 13. Testing Strategy

| Test Type | Tool | Coverage Target | When Run |
| --- | --- | --- | --- |
| Unit tests | JUnit 5 + Mockito | > 80% service layer | Every commit (CI) |
| Integration tests | Spring Boot Test + Testcontainers | All API endpoints | Every commit (CI) |
| Matching accuracy | SourceAFIS FVC test dataset | Verify threshold config | Pre-release |
| Performance test | k6 or Gatling | 50 concurrent, 100K records | Pre-release |
| Security scan | OWASP ZAP (Docker) | OWASP Top 10 | Pre-release |
| Enrollment quality test | SecuGen capture simulation with real devices | Quality score >= 50 enforced, UIDs preserved | Before pilot go-live |

# 14. Open Questions & Assumptions

## 14.1 Open Questions

| # | Question |
| --- | --- |
| OQ-1 | What is the expected daily enrollment volume per facility during the pilot phase? Determines whether enrollment can happen entirely at reception or requires a dedicated enrollment station. |
| OQ-2 | Is SgiBioSrv (SecuGen WebAPI client) already installed and functional on all facility workstations, or does BioAFIS need to support raw image upload as a fallback for facilities with driver issues? |
| OQ-3 | Is a Grafana dashboard required in v1, or is raw Prometheus sufficient? |
| OQ-4 | Should cross-tenant deduplication (e.g., SIDAInfo vs IBIPIMO same patient) be in scope for v1? |
| OQ-5 | What is the network connectivity between facilities and the central VPS? (impacts timeout settings) |

## 14.2 Assumptions

- M2Sys biometric data is permanently inaccessible — all enrollment starts from zero. Existing patient UIDs from SIDAInfo and IBIPIMO are fully preserved and passed to BioAFIS at enrollment time

- A single Ubuntu VPS (4 cores, 8 GB RAM, 100 GB SSD) is available in Burundi for hosting

- MySQL 8.0 is the agreed database (consistent with SIDAInfo/IBIPIMO)

- SIDAInfo and IBIPIMO teams will consume BioAFIS via REST API — no SDK/library required

- Initial deployment is single-node; horizontal scaling not required for v1

- The ADMIN_API_KEY and TEMPLATE_ENCRYPTION_KEY will be managed securely by the AIRB infrastructure team

# 15. Glossary

| Term | Definition |
| --- | --- |
| AFIS | Automated Fingerprint Identification System — system for storing and matching fingerprints |
| SourceAFIS | Open-source fingerprint matching algorithm (Apache 2.0), available for Java/.NET |
| 1:1 Verification | Comparing a probe fingerprint against a specific stored record (known UID) |
| 1:N Identification | Searching a probe fingerprint against the entire database to find the best match |
| Deduplication | Process of identifying records that likely belong to the same person |
| Template | Mathematical representation of fingerprint minutiae; cannot reconstruct the original image |
| Minutiae | Ridge endings and bifurcations in a fingerprint — the key features used for matching |
| Tenant | A client application (e.g., SIDAInfo) that uses BioAFIS under its own API key |
| UID | Unique Identifier — the patient ID string used by the calling HIS (preserved from M2Sys) |
| SecuGen | Brand of optical fingerprint readers used across Burundian health facilities |
| SgiBioSrv | SecuGen WebAPI client — local Windows service that captures fingerprints via localhost REST API |
| WSQ | Wavelet Scalar Quantization — fingerprint image compression standard used in law enforcement |
| FNMR | False Non-Match Rate — probability of failing to match a genuine fingerprint pair |
| FMR | False Match Rate — probability of incorrectly matching two different people |
| M2Sys | Previous biometric middleware vendor used by SIDAInfo (CloudABIS cloud service) |
| AIRB | Advanced IT & Research Burundi — development and hosting organization |
| DGISA | Direction Générale des Systèmes d'Information de la Santé — Burundi health IT authority |

# Appendix A — Finger Position Codes

| Code | Description | Code | Description |
| --- | --- | --- | --- |
| RIGHT_THUMB | Right thumb | LEFT_THUMB | Left thumb |
| RIGHT_INDEX | Right index finger | LEFT_INDEX | Left index finger |
| RIGHT_MIDDLE | Right middle finger | LEFT_MIDDLE | Left middle finger |
| RIGHT_RING | Right ring finger | LEFT_RING | Left ring finger |
| RIGHT_LITTLE | Right little finger | LEFT_LITTLE | Left little finger |

# Appendix B — HTTP Error Codes

| HTTP Code | BioAFIS Code | Meaning |
| --- | --- | --- |
| 400 | INVALID_IMAGE | Fingerprint image could not be decoded or quality too low |
| 400 | INVALID_POSITION | Unknown finger position code |
| 401 | UNAUTHORIZED | Missing or invalid API key |
| 403 | FORBIDDEN | Tenant does not have permission for this operation |
| 404 | PATIENT_NOT_FOUND | No patient with given UID in this tenant |
| 409 | UID_CONFLICT | Provided UID already exists for a different patient |
| 422 | QUALITY_TOO_LOW | Fingerprint quality score below minimum threshold |
| 429 | RATE_LIMITED | Too many requests from this tenant |
| 500 | INTERNAL_ERROR | Unexpected server error (check logs) |
| 503 | CACHE_NOT_READY | Template cache is still loading after restart |

— End of Document —